Work Breakdown Agreement

Team: KarHan

Created on Friday, 25 September 2020

Last Updated on Friday, 25 September 2020, 2020

**Responsibility**

Ng Wei Han: Class Diagrams, Sequence Diagram, Design Rationale, Cross-checking

* In charge of implementing Grass and Fruits, Eco Points and purchasing functionalities
* In charge of creating class diagrams which include all new functionalities and classes
* Create sequence diagrams based on the implementations which he is accountable of
* Justify the functionalities of classes for the extended system in Design Rationale based on the implementations which he is accountable of

Ong Kar Kei: Sequence Diagram, Design Rationale, Cross-checking

* In charge of implementing Hungry Dinosaurs, Breeding and Allosaurs functionalities
* Create sequence diagrams based on the implementations which she is accountable of
* Justify the functionalities of classes for the extended system in Design Rationale based on the implementations which she is accountable of

**Expected Schedule**

17 – 22 September – Create functionalities based on agreed accountability system

23 September – Review and give feedbacks on each person’s tasks

24 September – Create class diagrams

25 September – Create sequence diagrams

26 September – Finish design rationale and final review before submission

**Acceptance of WBA**

I accept this WBA – Wei Han

I accept this WBA – Kar Kei